## Slide 1
SOFTWARE PROJECT MANAGEMENT
VII.3

## Slide 2: Dr. Kerzner’s 16 Points to Project Management Maturity
Adopt a project management methodology and use it consistently.
Implement a philosophy that drives the company toward project management maturity and communicate it to everyone.
Commit to developing effective plans at the beginning of each project.
Minimize scope changes by committing to realistic objectives.
Recognize that cost and schedule management are inseparable.

## Slide 3: Contd..
Select the right person as the project manager.
Provide executives with project sponsor information, not project management information.
Strengthen involvement and support of line management.
Focus on deliverables rather than resources.
Cultivate effective communication, cooperation, and trust to achieve rapid project management maturity.
Share recognition for project success with the entire project team and line management.

## Slide 4: Contd..
Eliminate nonproductive meetings.
Focus on identifying and solving problems early, quickly, and cost effectively.
Measure progress periodically.
Use project management software as a tool—not as a substitute for effective planning or interpersonal skills.
Institute an all-employee training program with periodic updates based upon documented lessons learned.

## Slide 5: BENEFITS OF PROJECT MANAGEMENT
Past View | Present View
Project management will require more people and add to the overhead costs. | Project management allows us to accomplish more work in less time, with fewer people.
Profitability may decrease. | Profitability will increase.
Project management will increase the amount of scope changes. | Project management will provide better control of scope changes.
Only large projects need project management. | All projects will benefit from project management.

## Slide 6: PRODUCT VERSUS PROJECT MANAGEMENT
Project scope defines the work that must be accomplished to produce a deliverable with specified features or functions. The deliverable can be a product, service, or other result.
Product scope defines the features or functions that characterize the deliverable.

## Slide 7: MATURITY AND EXCELLENCE
Maturity in project management is the implementation of a standard methodology and accompanying processes such that there exists a high likelihood of repeated successes.
Organizations excellent in project management are those that create the environment in which there exists a continuous stream of successfully managed projects and where success is measured by what is in the best interest of both the company and the project (i.e., customer).

## Slide 8: Informal project management
Informal project management mandates:
Effective communications
Effective cooperation
Effective teamwork
Trust

## Slide 9: SUCCESS FACTORS
KPIs are internal measures or metrics that can be reviewed on a periodic basis throughout the life cycle of the project. Typical KPIs include:
Use of the project management methodology
Establishment of the control processes
Use of interim metrics
Quality of resources assigned versus planned for Client involvement

## Slide 10: FAILURE
Ineffective planning
Ineffective scheduling
Ineffective estimating
Ineffective cost control
Project objectives being “moving targets”

## Slide 11: Case study: Dorale Products