## Slide 1
SOFTWARE PROJECT MANAGEMENT
VII.3

## Slide 2: Software project manager
A person who undertakes the responsibility of executing the project.
He/she is thoroughly aware of all the phases of SDLC.
He/she may never directly involves in producing the end product but controls and manages the activities involved in production.

## Slide 3: Contd..
He/she closely monitors the development process, prepares and executes various plans, arranges necessary and adequate resources, time, quality and customer satisfaction.
Case study : Williams machine tool company

## Slide 4: Responsibilities on PM
Managing people
  Acts as project leader
  lesion with stakeholders
  managing human resources
  setting up reporting hierarchy

## Slide 5: Contd..
Managing project
  defining and setting up project scope
  managing project management activities
  monitoring progress & performance
  risk analysis at every phase
  take necessary step to avoid or come out of problems.
  act as project spokesperson

## Slide 6: Software management activities
Project planning
Scope management
Project estimation

## Slide 7: Project planning
This task perform before the production of s/w actually starts.
No concrete activity
Set of multiple processes

## Slide 8: Scope management
It creates boundaries of the project by clearly defining what would be done and what would not be done in the project. So that project contain limited and quantifiable tasks which can easily avoids cost and time overrun.
It includes:
  Define the scope
  Decide its verification and control
  Divide the project into various smaller parts for ease of management

## Slide 9: Project estimation
s/w size estimation
Effort estimation
Time estimation
Cost estimation